Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-5344 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the template below to create product backlog and sprint schedule for the project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Incident Management Setup | USN-1 | As an IT user, I can submit an incident ticket with a short description. | 2 | High | Dev Team |
| Sprint-1 | Incident Management Setup | USN-2 | As an IT user, I receive an automated email confirmation once my ticket is submitted. | 1 | High | Dev Team |
| Sprint-1 | Flow Designer Core | USN-3 | As an admin, I can trigger a Flow Designer logic whenever a new incident is created. | 3 | High | Lead Dev |
| Sprint-2 | Keyword Classification | USN-4 | As a system, I analyze short descriptions for keywords (Wi-Fi, printer, login) to classify tickets. | 5 | High | ML / Dev |
| Sprint-2 | Automated Assignment | USN-5 | As a support agent, incoming tickets automatically get assigned to the correct assignment group. | 3 | Medium | Dev Team |
| Sprint-3 | Notifications & Logging | USN-6 | As a manager, I can view automated audit logs for classified tickets in ServiceNow. | 2 | Medium | QA / Dev |
| Sprint-3 | Testing & Refinement | USN-7 | As a team, I can test edge-case descriptions to ensure high classification accuracy. | 3 | High | QA Lead |
| Sprint-4 | Dashboard & Reporting | USN-8 | As a manager, I can view real-time metrics on auto-classified vs manually updated tickets. | 2 | Low | UI / Dev |

2. Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

Velocity Formula & Calculation:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day):

Average Velocity (AV) = Velocity / Sprint Duration = 20 / 10 = 2 Story Points / Day

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burndown charts can be applied to any project containing measurable progress over time.

Reference Links:
• Burndown Chart Overview: https://www.visual-paradigm.com/scrum/scrum-burndown-chart/
• Atlassian Burndown Tutorial: https://www.atlassian.com/agile/tutorials/burndown-charts
• Agile Project Management: https://www.atlassian.com/agile/project-management
• How to do Scrum with Jira: https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software
• Agile Epics: https://www.atlassian.com/agile/tutorials/epics
• Agile Sprints: https://www.atlassian.com/agile/tutorials/sprints
• Estimation in Agile: https://www.atlassian.com/agile/project-management/estimation